## Slide 1: Prioritizing Themes

## Slide 2
Estimating -> Planning
1. How to do the prioritizing
The responsibility for prioritizing is shared among the whole team, but the effort is led by the product owner
[Problem] it is generally difficult to estimate the value of small units of functionality, such as a single user story (why?)
Solution: To get around this, individual user stories or features are aggregated into themes.
Examples of themes for the SwimStats website:
◆ Keep track of all personal records and let swimmers view them.
◆ Allow coaches to assign swimmers to events optimally and predict the team
score of a meet.
◆ Allow coaches to enter practice activities and track practice distances swum.
◆ Integrate with popular handheld computers for use at the pool.
◆ Import and export data.
◆ Allow officials to track event results and score a meet.

## Slide 3
Estimating -> Planning
Each of these themes has tangible value to the users of the software. -> There is more to prioritizing, however, than simply considering the monetary return from each new set of features.
Four factors that must be considered when prioritizing the development of new capabilities:
1. The financial value of having the features. [value]
2. The cost of developing (and perhaps supporting) the new features. [cost]
3. The amount and significance of learning and new knowledge created by developing the features. [new knowledge]
4. The amount of risk removed by developing the features. [risk]
Common: most projects are undertaken either to save or to make money (Not good) -> to prioritize optimally, we need considering four factors.

## Slide 4
Value
The definition of value: How much money will the organization make or save by having the new features included in the theme?
An ideal way to determine the value of a theme: estimate its financial impact over a period of time usually the next few months, quarters, or possibly years.
Scene one: if the product will be sold commercially.
Scene two: applications that will be used within the organization developing them.
It can be difficult to estimate the financial return on a theme (also the user story). -> involves estimating the number of new sales, the average value of a sale (including follow-on sales and maintenance agreements), the timing of sales increases, and so on (complexity).
Solution: the value of a theme is related to the desirability of that theme to new and existing users -> chapter 11

## Slide 5
Cost
(Also important like value) the cost of a feature is a huge determinant in the overall priority of a feature
One characteristics of the cost: the cost can change over time.
Example: Adding support for internationalization today may take four weeks of effort; adding it in six months may take six weeks.
-> (New knowledge) In that case, we would have been better off waiting. Or what if we spend four weeks now and later discover that a simpler and faster implementation would have been adequate?
The best way to reduce the cost: The best way to reduce the cost of change is to implement a feature as late as possible effectively when there is no more time for change.
-> (The way to measure the themes) Themes often seem worthwhile when viewed only in terms of the time they will take
-> The best way to measure the cost of the themes (because single user story is hard to measure): the best way to do this while prioritizing is to do a rough conversion of story points or ideal days into money. (+ example of 150,000)

## Slide 6
New Knowledge
Meaning: Acquiring new knowledge is important
The reason of why acquiring new knowledge is important: we never know everything that we’ll need to know by the end of the project.
New knowledge has two categories:
◆ Knowledge about the product
◆ Knowledge about the project
The definition of product knowledge: