## Slide 1: Prioritizing Themes

## Slide 2
Estimating -> Planning
1. How to do the prioritizing
The responsibility for prioritizing is shared among the whole team, but the effort is led by the product owner
[Problem] it is generally difficult to estimate the value of small units of functionality, such as a single user story (why?)
Solution: To get around this, individual user stories or features are aggregated into themes.
Examples of themes for the SwimStats website:
◆ Keep track of all personal records and let swimmers view them.
◆ Allow coaches to assign swimmers to events optimally and predict the team
score of a meet.
◆ Allow coaches to enter practice activities and track practice distances swum.
◆ Integrate with popular handheld computers for use at the pool.
◆ Import and export data.
◆ Allow officials to track event results and score a meet.

## Slide 3
Estimating -> Planning
Each of these themes has tangible value to the users of the software. -> There is more to prioritizing, however, than simply considering the monetary return from each new set of features.
Four factors that must be considered when prioritizing the development of new capabilities:
1. The financial value of having the features. [value]
2. The cost of developing (and perhaps supporting) the new features. [cost]
3. The amount and significance of learning and new knowledge created by developing the features. [new knowledge]
4. The amount of risk removed by developing the features. [risk]
Common: most projects are undertaken either to save or to make money (Not good) -> to prioritize optimally, we need considering four factors.

## Slide 4
Value
Each of these themes has tangible value to the users of the software. -> There is more to prioritizing, however, than simply considering the monetary return from each new set of features.
Four factors that must be considered when prioritizing the development of new capabilities:
1. The financial value of having the features. [value]
2. The cost of developing (and perhaps supporting) the new features. [cost]
3. The amount and significance of learning and new knowledge created by developing the features. [new knowledge]
4. The amount of risk removed by developing the features. [risk]
Common: most projects are undertaken either to save or to make money (Not good) -> to prioritize optimally, we need considering four factors.